TURBOMINDZ

Strategic Revision & Launch Plan v2.0

App Architecture Changes | Pre-App Launch Strategy | Website Blueprint

Date: April 07, 2026

Prepared for: Hugo (Solo Founder)

"The NFT is the soul. The art is the body. The community is the village."

# Table of Contents

PART 1: APP ARCHITECTURE IMPROVEMENTS & CHANGES

1.1 Revised User Flow (Browse > Buy > Join)

1.2 Wallet Integration: Dual-Path Purchase System

1.3 NFT-Gated Membership System

1.4 Forum-Discord Bidirectional Sync Architecture

1.5 Marketplace: Marriage System & Married-Only Trading

1.6 Card Flip UI for NFT/Physical Art Display

1.7 Marriage Request Workflow

1.8 External Service Integration Map

1.9 Revised Tech Stack Recommendations

1.10 Changes to Existing Documents

PART 2: PRE-APP LAUNCH MONETIZATION PLAN

2.1 Phase 0: Infrastructure (Days 1-7)

2.2 Phase 1: NFT Sales + Discord Community (Days 8-30)

2.3 Phase 2: Fan Funding + Content Engine (Days 31-60)

2.4 Phase 3: Scale + Beta Testing (Days 61-90)

2.5 Discord as Temporary App Replacement

2.6 Attention & Promotion Tactics

2.7 Revenue Projections (Pre-App)

PART 3: WEBSITE OUTLINE, CONTENT & IMAGE PROMPTS

3.1 Website Information Architecture

3.2 Page-by-Page Content Prompts

3.3 Image Generation Prompts (Midjourney)

3.4 SEO & Conversion Strategy

PART 4: CLARIFYING QUESTIONS FOR HUGO

APPENDIX: External Service Comparison Matrix

# PART 1: APP ARCHITECTURE IMPROVEMENTS & CHANGES

This section defines all changes required to the current Turbomindz app plan to align with the revised user flow goals. Each subsection specifies what changes from the existing Design Framework, Master Strategic Operations Plan, and Build Document v3.0.

## 1.1 Revised User Flow: Browse > Buy > Join

The current plan treats the app as a philosophy-first gallery with optional wallet connection. The revised flow inverts this: the NFT purchase IS the membership gate. No account creation until after purchase.

### Current Flow (Problem)

- User visits site > browses gallery > optionally connects wallet > optionally buys NFT > separate membership system

- Membership and NFT ownership are decoupled

- Forum/marketplace accessible without NFT ownership

### Revised Flow (Required)

Step 1: PUBLIC ACCESS (No Account Required). User lands on website/app. Can browse the full gallery of 888 NFT scenes. Can search and filter by universe, theme, character, price, and availability. Can view NFT detail pages (metadata, quotes, easter eggs). Can see community stats and social proof (number of members, marriages, trades). Cannot access the forum, marketplace, or member profiles.

Step 2: PURCHASE GATE. User finds an NFT they want. Two purchase paths are presented simultaneously: (A) In-App Purchase via OpenSea Seaport Protocol, where the user connects their wallet (MetaMask, WalletConnect, or 500+ wallets via thirdweb), the app fetches the listing from OpenSea API, and the transaction is executed on-chain through the Seaport contract without leaving the app. (B) Redirect to OpenSea, where the user clicks "Buy on OpenSea" and is deep-linked to the exact NFT listing on opensea.io or the OpenSea mobile app, completing the purchase on OpenSea directly.

Step 3: PURCHASE VERIFICATION + ACCOUNT CREATION. After purchase, the app detects the NFT in the user's connected wallet (via blockchain event listener or polling). The app prompts: "Welcome, Traveler. Create your Turbomindz account to enter the village." User creates account by linking wallet address + optional email + display name + optional Discord ID. Account is created in Supabase with the wallet address as the primary identifier and NFT ownership verified on-chain.

Step 4: MEMBER ACCESS UNLOCKED. User now has access to the Forum (bidirectionally synced with Discord), the Marketplace (bid/buy married NFTs, list their own married NFTs), the Marriage Request system, their Member Profile, and Governance/Voting features.

## 1.2 Wallet Integration: Dual-Path Purchase System

### Path A: In-App Purchase (OpenSea Seaport)

This is the premium experience. The user never leaves the Turbomindz app.

Technical Implementation:

- thirdweb Connect v5 Wallet Connection:

Supports MetaMask, WalletConnect, Coinbase Wallet, and 500+ wallets. Also supports embedded email wallets for Web2 users who do not have a crypto wallet. Free tier covers the needs of Turbomindz.

- OpenSea API v2 Listing Retrieval:

Use GET /api/v2/listings/collection/{slug}/all to fetch all active Turbomindz listings. Use GET /api/v2/listings/collection/{slug}/nfts/{identifier}/best for the best listing on a specific NFT. Cache listings client-side with a 60-second TTL to reduce API calls. IMPORTANT: Do NOT embed the OpenSea API key in frontend code. Route all API calls through a Next.js API route (server-side) to protect the key.

- OpenSea SDK (opensea-js) + Seaport Transaction Execution:

Use the opensea-js TypeScript SDK to fulfill listings programmatically. The SDK handles Seaport contract interaction, approval flows, and transaction signing. The user signs the transaction in their wallet (MetaMask popup), and the NFT transfers on-chain on Polygon. Gas fees are minimal on Polygon (typically less than $0.01).

### Path B: Redirect to OpenSea

This is the fallback and always-available option.

Technical Implementation:

- Deep-link URL format: https://opensea.io/assets/matic/{contract_address}/{token_id}

- Mobile detection: If user is on mobile, use OpenSea mobile app deep link (opensea://assets/...) with web fallback

- After redirect: User completes purchase on OpenSea, returns to Turbomindz, and the app detects the NFT in their wallet on next visit

### Path A+B: Unified UI

On every NFT detail page, display both options side by side: a primary gold CTA button "Collect This Scene" (triggers in-app Seaport purchase) and a secondary outline button "View on OpenSea" (opens OpenSea listing in new tab). If the in-app purchase fails for any reason (network error, insufficient funds, wallet rejection), automatically fall back to the OpenSea redirect with an explanatory message.

## 1.3 NFT-Gated Membership System

This is the single most important architectural change. Membership = NFT Ownership. No NFT, no membership. No exceptions.

On-Chain Verification:

- Use thirdweb SDK's useOwnedNFTs() hook or direct contract read (balanceOf) to check if the connected wallet holds any Turbomindz NFT

- Contract address: The Turbomindz ERC-721 contract on Polygon

- Verification happens on every session start and on wallet change events

- If a user sells/transfers all their Turbomindz NFTs, their membership is revoked until they acquire another

Supabase Schema Changes:

Add to the profiles table: is_member (boolean, derived from on-chain check), membership_since (timestamp), nfts_owned_count (integer, updated on each verification), last_verified (timestamp). Add a new table membership_log: wallet_address, event_type (GAINED/REVOKED), nft_token_id, timestamp.

Access Control Middleware:

Create a Next.js middleware that checks membership status before serving protected routes (/forum, /marketplace, /profile, /governance). Non-members hitting these routes get redirected to the gallery with a message: "Own a scene to enter the village. Browse the collection below."

## 1.4 Forum-Discord Bidirectional Sync Architecture

The in-app forum and Discord server mirror each other in real-time. Users can participate from either platform and see the same conversations.

Architecture: Custom Discord Bot + Supabase Realtime

- A custom Discord bot (built with discord.js) monitors all specified Discord channels for new messages, edits, and reactions

- When a Discord message is posted, the bot writes it to Supabase (forum_posts table) via the Supabase API

- When an in-app forum post is created, a Supabase webhook (or Edge Function) pushes it to the corresponding Discord channel via the Discord bot

- Message mapping table (forum_discord_sync): forum_post_id, discord_message_id, channel_id, discord_channel_id, author_discord_id, author_wallet_address, synced_at

Channel Mapping:

| Discord Channel | App Forum Section | Access Level |
| --- | --- | --- |
| #announcements | Announcements | Read-only for members |
| #general-discussion | General | All members |
| #philosophy-corner | Philosophy | All members |
| #art-discussion | Art Talk | All members |
| #marketplace-chat | Marketplace Discussion | All members |
| #marriage-requests | Marriage Requests | All members |
| #easter-egg-hunts | Easter Eggs | All members |
| #governance | Governance | All members |
| #elder-council | Elder Council | Patreon Elder tier only |

Recommended Tools (Free):

- Railway.app free tier Discord Bot Hosting:

or run on the same Vercel deployment as the app using Vercel Cron Jobs to maintain the bot connection.

- Free, open source. Discord.js:

The standard library for Discord bots. Handles message events, reactions, channel management, and user presence.

- Free. Guild.xyz:

Handles token-gated Discord access. When a user purchases an NFT, Guild.xyz automatically grants them the "Collector" Discord role, unlocking gated channels. This works independently of the app and provides Discord access before the app even launches.

## 1.5 Marketplace: Marriage System & Married-Only Trading

The current plan allows general NFT trading on the app marketplace. The revised plan restricts in-app selling to married NFTs only. This is the critical differentiator: Turbomindz marketplace = phygital art only.

Marketplace Rules:

- SELLING on Turbomindz app: Only married NFTs (NFT + physical art piece) can be listed for sale on the in-app marketplace

- SELLING on OpenSea: Any Turbomindz NFT (married or unmarried) can be sold on OpenSea as a standard NFT

- BUYING on Turbomindz app: Members can bid on or buy any married NFT listed in the marketplace

- BUYING on OpenSea: Anyone can buy Turbomindz NFTs on OpenSea (this is how non-members acquire NFTs to become members)

Listing Flow for Married NFTs:

1. User navigates to their profile > "My NFTs" tab. 2. Only NFTs with marriage_status = "Married" show a "List for Sale" button. 3. User sets price (in MATIC), adds a description, and confirms the listing. 4. The listing appears in the marketplace with the card flip display (NFT front, physical art back). 5. When a buyer completes the purchase, ownership of both the NFT (on-chain) and the physical artwork (off-chain, requiring shipping) transfers. 6. The 2.5% marketplace commission applies to all in-app sales.

Bid System:

Buyers can place bids on married NFTs. Bids are stored in Supabase (marketplace_bids table). Sellers can accept, reject, or counter-bid. All bid activity is visible in the public trade thread (Witnessed Economy). When a bid is accepted, the transaction executes on-chain and the physical art shipping process is initiated.

## 1.6 Card Flip UI for NFT/Physical Art Display

Every married NFT in the marketplace and in user profiles displays as a flippable card. This is the primary visual innovation of Turbomindz.

Card Front (Default View): The NFT

- Full NFT artwork image (aspect-[4/5])

- Theme badge (top-left), Universe label (top-right)

- NFT ID in JetBrains Mono gold

- Scene title in Playfair Display

- Public domain quote preview

- Price in MATIC

- Marriage status badge with ring icon: "Married to [Art Title]"

- Flip indicator: A subtle animated icon (rotating arrows or "tap to flip" text) in the bottom-right corner

Card Back (Flipped View): The Physical Art

- Photo gallery carousel: Front, Back, Top, Bottom, Left, Right, Detail shots

- Art piece title and description

- Medium (oil, acrylic, mixed media, etc.)

- Dimensions (H x W x D)

- Artist name (if disclosed)

- Condition notes

- Shipping information

- Flip-back indicator to return to NFT view

Technical Implementation:

Use CSS 3D transforms with Framer Motion for smooth flip animation (0.6s ease-in-out). The card uses perspective: 1000px on the parent container. Front face: backface-visibility: hidden; rotateY(0deg). Back face: backface-visibility: hidden; rotateY(180deg). On click/tap, parent rotates 180deg. The photo gallery on the back uses a swipeable carousel (embla-carousel, free and lightweight). On mobile, the flip is triggered by tap. On desktop, by click. A persistent "Flip" button is also available for accessibility.

## 1.7 Marriage Request Workflow

Users submit marriage requests through the app to permanently link their NFT to a physical artwork.

Submission Requirements:

| Photo | Description | Required |
| --- | --- | --- |
| Front view | Full front of the physical artwork | Yes |
| Back view | Full back showing frame/canvas | Yes |
| Top view | Top edge/frame detail | Yes |
| Bottom view | Bottom edge/frame detail | Yes |
| Left side | Left edge profile | Yes |
| Right side | Right edge profile | Yes |
| Detail shot 1 | Close-up of signature/mark | Optional |
| Detail shot 2 | Close-up of texture/technique | Optional |

Additionally, the user must provide: Art piece title, Medium/materials, Dimensions (H x W x D), Year created (if known), Artist name (if known, or "Unknown"), Brief description (200 words max), and the NFT token ID to be married.

Review Process:

1. User submits marriage request through the app (form + photo upload). 2. Photos are stored in Supabase Storage (or IPFS via Pinata for permanence). 3. Request enters "Pending Review" status. 4. Founder (admin dashboard) reviews the submission for completeness and quality. 5. If approved, the marriage is recorded: on-chain via a marriage registry smart contract (records NFT ID + art metadata hash), and off-chain in Supabase verified_marriages table. 6. The NFT's metadata attribute "Marriage Status" updates from "Unmarried" to "Married." 7. The user's profile now shows the married NFT with the card flip UI. 8. A $20 marriage fee is charged (payable in MATIC) to cover verification costs.

## 1.8 External Service Integration Map

All external services required for the revised app architecture, prioritized by cost (free first) and industry reputation.

| Service | Tool | Cost | Purpose |
| --- | --- | --- | --- |
| Wallet Connection | thirdweb Connect v5 | Free (up to 1K monthly users) | MetaMask + 500 wallets + email wallets |
| NFT Listings | OpenSea API v2 | Free (API key required) | Fetch listings, prices, availability |
| In-App Purchase | opensea-js + Seaport | Free (open source) | Execute NFT purchases on-chain |
| Token Gating (Discord) | Guild.xyz | Free | Auto-grant Discord roles on NFT purchase |
| Token Gating (App) | thirdweb SDK | Free | On-chain ownership verification |
| Discord Bot | discord.js | Free (open source) | Bidirectional forum sync |
| Bot Hosting | Railway.app | Free tier (500 hrs/mo) | Host Discord bot 24/7 |
| Database | Supabase | Free tier (500MB) | Users, marriages, forum, marketplace |
| File Storage | Supabase Storage | Free tier (1GB) | Marriage request photos |
| IPFS/Metadata | Pinata | Free tier (500 files) | NFT metadata + marriage records |
| Frontend Hosting | Vercel | Free tier | Next.js deployment |
| Blockchain | Polygon | Near-zero gas fees | All on-chain transactions |
| Image Carousel | embla-carousel | Free (open source) | Marriage photo gallery |
| Animations | Framer Motion | Free (open source) | Card flip + page transitions |
| State Management | Zustand | Free (open source) | Wallet state, UI state |
| Newsletter | Buttondown | Free tier (100 subs) | The Odyssey Dispatch |
| Governance | Snapshot | Free | Community voting |

## 1.9 Revised Tech Stack Recommendations

The following additions and changes are recommended to the existing tech stack defined in the Design Framework and Build Document v3.0:

ADD to Tech Stack:

- For in-app NFT purchasing via Seaport protocolopensea-js (TypeScript SDK):

- For the custom Discord sync botdiscord.js:

- For the marriage photo gallery carouselembla-carousel-react:

- For direct blockchain reads (balanceOf, ownerOf) as an alternative/complement to thirdweb for on-chain verificationviem + wagmi:

- For server-side webhook handlers (Discord sync, purchase verification)Supabase Edge Functions:

- For form validation on marriage requests and account creationzod:

CHANGE in Tech Stack:

- thirdweb Connect v5 replaces any generic wallet connection approach. It provides MetaMask, WalletConnect, Coinbase Wallet, and embedded email wallets in a single SDK.

- OpenSea API v2 calls must route through Next.js API routes (server-side) to protect API keys. Never expose API keys in frontend code.

KEEP Unchanged:

- Next.js 14 (App Router), TypeScript, Tailwind CSS, Framer Motion, Zustand, Radix UI, Lucide React, Supabase, Serwist (PWA), Vercel hosting

## 1.10 Changes Required to Existing Documents

Design & Structural Framework v1.0:

- Section 7.1 (Homepage): Replace hero CTA "Begin the Journey" with "Browse the Collection." Add a prominent "Own a Scene, Join the Village" membership explainer section above the featured NFTs.

- Section 7.2 (Gallery): Gallery must be fully accessible without login. Add "Collect This Scene" and "View on OpenSea" dual CTAs to every NFT card.

- Section 7.4 (Marketplace): Restrict to married NFTs only. Add card flip component specification. Add bid system UI.

- Section 7.5 (Community): Replace standalone forum design with Discord-synced forum. Add real-time message sync indicators.

- Section 6 (Components): Add new components: CardFlip, PurchaseModal, MembershipGate, MarriageRequestForm, BidPanel, ForumSyncIndicator.

Master Strategic Operations Plan:

- Section 7 (Technical Architecture): Add opensea-js, discord.js, embla-carousel to tech stack. Add membership verification to the Supabase schema. Add forum_posts, forum_discord_sync, marketplace_bids, marketplace_listings tables.

- Section 2 (90-Day Roadmap): Adjust Mega-Prompt 3 (Wallet & Auth) to include in-app purchase flow. Add Mega-Prompt 2.5 for the bidirectional Discord sync bot. Extend Mega-Prompt 5 to include card flip UI and married-only marketplace restrictions.

Parallel Path Strategy v1.0:

- Section 5 (Track B, Weeks 5-6, Mega-Prompt 3): Add OpenSea Seaport integration and dual purchase path to wallet & auth sprint.

- Section 5 (Track B, Weeks 9-10, Mega-Prompt 5): Add card flip UI, married-only listing restriction, and bid system to marketplace sprint.

- Add new Week 11 task: Discord bot development and bidirectional sync testing.

Build Document v3.0 Mega-Prompt Additions:

- Mega-Prompt 3 (Wallet & Auth): Add "Implement opensea-js for in-app NFT purchasing. Create /api/opensea/ route for server-side listing fetches. Build PurchaseModal component with both in-app and redirect options."

- Mega-Prompt 4 (Supabase): Add "Create forum_posts, forum_discord_sync, marketplace_bids, marketplace_listings, membership_log tables. Build membership verification middleware."

- Mega-Prompt 5 (Marketplace): Add "Build CardFlip component with Framer Motion 3D transforms. Implement married-only listing gate. Build bid system with real-time updates via Supabase Realtime."

- New Mega-Prompt 5.5: "Build Discord sync bot with discord.js. Deploy to Railway. Configure bidirectional message sync between Supabase forum_posts and Discord channels. Test with 5+ channels."

# PART 2: PRE-APP LAUNCH MONETIZATION PLAN

This plan enables Turbomindz to generate revenue, build community, and validate demand before a single line of app code is written. The app is not required for any of these activities. Everything runs on existing free platforms.

## 2.1 Phase 0: Infrastructure Setup (Days 1-7)

Set up all platforms and tools needed to operate without the app. Total cost: $10-20/month.

| Day | Task | Platform | Cost |
| --- | --- | --- | --- |
| 1 | Create OpenSea collection "Turbomindz Odyssey" on Polygon | OpenSea | Free |
| 1 | List first 10 Genesis NFTs (TM-001 to TM-010) at 26 MATIC | OpenSea | Free (Polygon gas < $0.01) |
| 2 | Set up Discord server with full channel structure | Discord | Free |
| 2 | Install Guild.xyz bot and configure NFT-gated access | Guild.xyz | Free |
| 3 | Create Patreon with 5 tiers ($3/$7/$15/$30/$50) | Patreon | Free (Patreon takes 5-12%) |
| 3 | Create Ko-fi page with donation tiers + digital shop | Ko-fi | Free |
| 4 | Set up Instagram business account (@turbomindz) | Instagram | Free |
| 4 | Set up Twitter/X account (@turbomindz) | Twitter/X | Free |
| 5 | Create Gumroad account + first 3 products | Gumroad | Free (10% per sale) |
| 5 | Set up Linktree with all platform links | Linktree | Free |
| 6 | Create Buttondown newsletter + welcome sequence | Buttondown | Free (< 100 subs) |
| 6 | Set up Pinterest business account + first 20 pins | Pinterest | Free |
| 7 | Create simple landing page (Carrd.co) | Carrd | $9/year |
| 7 | List remaining 140 NFTs on OpenSea (batch over 7 days) | OpenSea | Free |

## 2.2 Phase 1: NFT Sales + Discord Community (Days 8-30)

NFT Sales Strategy:

- All 150 NFTs listed on OpenSea on Polygon at tiered pricing (26-260 MATIC)

- 5% creator earnings on all secondary sales

- Daily NFT scene reveals on Instagram, Twitter, Pinterest (1 per day)

- Each reveal includes: Midjourney artwork, PD quote, 5 easter egg hints, link to OpenSea listing

Discord as Pre-App Community Hub:

Guild.xyz gates the entire Discord server behind Turbomindz NFT ownership. When someone purchases an NFT on OpenSea, Guild.xyz detects the NFT in their wallet and automatically grants them the "Collector" role on Discord, unlocking all gated channels. This is the pre-app version of the "buy to join" membership model.

- Public channels (visible to everyone): #welcome, #about-turbomindz, #how-to-buy

- Gated channels (NFT holders only): #general, #philosophy, #art-discussion, #marketplace, #easter-eggs, #governance

- Patreon-gated channels: #elder-council (for $50/mo Patreon subscribers)

Daily Operations (15-30 minutes):

- 5 min: Post daily NFT reveal on Instagram + Twitter

- 5 min: Post the same reveal in Discord #announcements

- 5 min: Engage with community (respond to comments, DMs)

- 10 min: List 3 new NFTs on OpenSea (if batch listing not complete)

## 2.3 Phase 2: Fan Funding + Content Engine (Days 31-60)

Patreon Growth Strategy:

| Tier | Price | Benefits | Target Subs |
| --- | --- | --- | --- |
| Curious Traveler | $3/mo | Weekly dispatch email, Collector Discord role | 20 |
| Pattern Seeker | $7/mo | Early scene previews, monthly PDF art book | 10 |
| Community Weaver | $15/mo | Monthly wallpaper, Q&A access, name in credits | 5 |
| Silent Observer | $30/mo | Easter egg naming rights, exclusive content | 3 |
| Elder Council | $50/mo | Custom commission, governance input, private channel | 2 |

Target Month 2 Patreon revenue: $200-400/month

Digital Product Launches:

- Gumroad: Quote card PDF packs ($2-5), Philosophical journals ($5-10), Art education PDFs ($3-7), Flashcard sets ($3)

- Ko-fi: Same products cross-listed + tip jar

- Medium: 2 articles per month (Partner Program for ad revenue)

- Amazon KDP: Begin writing "The Odyssey Companion" book ($14.99)

Content Engine (Batch Production):

Every Sunday: Run the /week command to generate 79 content pieces for the week (21 NFT packages, 14 Instagram posts, 14 Twitter posts, 7 Discord announcements, 21 Pinterest pins, 1 Medium article, 1 YouTube script, 1 newsletter). This takes 2-3 hours on Sunday and reduces weekday effort to 15-30 minutes of posting pre-made content.

## 2.4 Phase 3: Scale + Beta Testing (Days 61-90)

Scale What Works:

- Double down on the top 3 revenue streams based on actual Month 1-2 performance data

- Launch Printful merch store (mugs, shirts, totes with NFT art)

- Launch first YouTube video (philosophy topic, 5-10 min)

- Publish first KDP book on Amazon

- Reach 10+ Gumroad products

Beta Testing for App:

- Recruit 10-20 Discord members as beta testers for the app (when Mega-Prompt 1-2 are complete)

- Use Discord #beta-feedback channel for structured feedback

- Beta testers get exclusive "Founding Member" badge in the app

- Test the purchase flow, gallery browsing, and membership gate with real users

## 2.5 Discord as Temporary App Replacement

Until the app launches, Discord replicates every app feature:

| App Feature | Discord Equivalent | How |
| --- | --- | --- |
| NFT Gallery | #nft-gallery channel | Bot posts each new NFT with image, metadata, OpenSea link |
| Membership Gate | Guild.xyz token gating | Auto-grants "Collector" role on NFT purchase |
| Forum | Discord channels | #philosophy, #art-discussion, #general |
| Marketplace | #marketplace channel | Members post "WTS/WTB" with NFT details and prices |
| Marriage Requests | #marriage-requests | Members submit photos + description, founder reviews |
| Governance | #governance + Snapshot | Proposals discussed in Discord, voted on Snapshot |
| Profiles | Discord roles + bios | Guild.xyz assigns roles by NFT count/type |
| Newsletter | Buttondown + #announcements | Weekly dispatch via email + Discord announcement |

## 2.6 Attention & Promotion Tactics

Tactic 1: Easter Egg Hunts

Every NFT contains 5 hidden easter eggs. Run weekly contests on Discord and Instagram: first person to find all 5 eggs wins a free NFT or Gumroad product. This drives engagement, repeat visits to OpenSea listings, and social sharing. Use the hashtag #FindTheEasterEggs.

Tactic 2: Philosophy Challenge Series

Weekly philosophical questions posted on all platforms. Community members submit their best answers. Winning answers get featured in the next NFT scene description. Entry is free, but winners get recognition + small prizes (Gumroad products, Discord roles).

Tactic 3: "First Marriage" Event

Stage the first public marriage ceremony between an NFT and a physical artwork. Document the entire process on social media. Create a time-lapse video. This becomes the proof-of-concept that demonstrates the unique value proposition of Turbomindz to the broader NFT community.

Tactic 4: Art Community Partnerships

Reach out to 10 physical artists/galleries on Instagram who might be interested in marrying their work to an NFT. Offer the first 5 marriages for free (waive the $20 fee). Document each partnership as content.

Tactic 5: "Build in Public" Narrative

Share weekly updates on Twitter/X about the app development process. Use the #BuildInPublic hashtag. Share screenshots, milestones, and decisions. This builds an audience before launch and creates anticipation for the app.

Tactic 6: Product Hunt Launch

When the app is ready (Week 12), launch on Product Hunt. The pre-built community from Discord, Patreon, and social media provides the initial upvote momentum.

Tactic 7: Free Philosophical Content Funnel

Create 3 free lead magnets on Gumroad: "Phygital Art 101" PDF (what is phygital art and why it matters), "9 Philosophical Questions That Changed Everything" (one per Turbomindz theme), "The NFT Marriage Manifesto" (the philosophy behind marrying digital and physical art). These capture email addresses and funnel people toward NFT purchases.

## 2.7 Revenue Projections (Pre-App, Months 1-3)

| Revenue Stream | Month 1 | Month 2 | Month 3 |
| --- | --- | --- | --- |
| OpenSea NFT Sales (primary) | $20-80 | $50-150 | $100-300 |
| OpenSea Creator Royalties (5%) | $0-10 | $5-20 | $10-40 |
| Patreon Subscriptions | $10-30 | $50-150 | $100-300 |
| Ko-fi Donations | $5-15 | $10-30 | $20-50 |
| Gumroad Digital Products | $5-20 | $20-60 | $40-100 |
| Medium Partner Program | $0-5 | $5-20 | $10-30 |
| TOTAL (Conservative) | $40-160 | $140-430 | $280-820 |

These projections assume 1-2 hours/day effort, consistent content posting, and gradual community growth. They are conservative. The actual range depends heavily on social media engagement and NFT market conditions on Polygon.

# PART 3: WEBSITE OUTLINE, CONTENT & IMAGE PROMPTS

The website serves as the public face of Turbomindz before and after the app launches. It must accomplish three things: explain the project, sell NFTs (link to OpenSea), and convert visitors into community members.

## 3.1 Website Information Architecture

Priority 1 Pages (Launch with these):

| Page | Route | Purpose | Key CTA |
| --- | --- | --- | --- |
| Homepage | / | Story + Value Proposition + Gallery Preview | "Browse the Collection" |
| Gallery | /gallery | All 888 NFTs, searchable/filterable | "Collect This Scene" / "View on OpenSea" |
| NFT Detail | /scene/[id] | Individual NFT with full metadata | Dual purchase CTAs |
| About | /about | Mission, characters, philosophy | "Join the Discord" |
| Marriage | /marriage | Explain the phygital concept | "Request a Marriage" |

Priority 2 Pages (Add within first month):

| Page | Route | Purpose | Key CTA |
| --- | --- | --- | --- |
| Story | /story | 3-act narrative + universe explorer | "Explore the Universes" |
| Marketplace | /marketplace | Married NFT trading (app-only) | "Connect Wallet" |
| Community | /community | Forum preview + Discord link | "Own a Scene to Enter" |
| FAQ | /faq | Common questions + How-to guides | Multiple contextual CTAs |

Priority 3 Pages (Add as content grows):

- /blog - Medium articles mirrored on-site for SEO

- /artists - Artist Bridge program for physical artists

- /governance - Snapshot integration for community voting

- /newsletter - Archive of The Odyssey Dispatch

## 3.2 Page-by-Page Content Prompts

Each prompt below is designed to be pasted directly into Claude to generate the page content. Adjust as needed for voice and length.

HOMEPAGE CONTENT PROMPT:

Write the complete homepage content for Turbomindz, a philosophical art NFT project on Polygon. The page has these sections in order:

HERO SECTION: Write a headline (max 12 words) that poses a philosophical question about self-discovery. Write a subline (max 25 words) that mentions 888 scenes, 4 characters, 39 universes. Write text for two CTA buttons: primary ("Browse the Collection") and secondary ("Watch the Story").

MEMBERSHIP EXPLAINER: Write a 3-step explainer titled "How to Join the Village." Step 1: Browse (explore 888 philosophical scenes). Step 2: Collect (purchase an NFT via MetaMask/OpenSea). Step 3: Enter (create your account and access the forum, marketplace, and community). Each step needs a title (3 words max) and description (20 words max).

FEATURED NFTS: Write intro text (2 sentences) for a carousel of 6 featured NFTs. The text should invite exploration without being salesy.

PHILOSOPHY SECTION: Write a section titled "Nine Questions That Changed Everything" with intro text (3 sentences) explaining the 9 philosophical themes. For each theme, write a one-sentence philosophical question. Themes: Classical Foundations, Enlightenment & Reason, Existentialism, Mysticism, Eastern Wisdom, Science & Modernity, Poetry & Aesthetics, Civic & Social, Psychology & Mind.

MARRIAGE EXPLAINER: Write a section explaining the phygital marriage concept. Title (5 words max). Subtitle (15 words max). 4-step process: Create Art > Mint NFT > Marry Physical to Digital > Trade as One. Each step: title (3 words) + description (15 words).

CHARACTER SHOWCASE: Write intro text (2 sentences) for 4 character cards. For each character (Cosmo, Nova, Stella, Luna), write: a title/role (3 words), a catchphrase (8 words max), and a 2-line bio.

NEWSLETTER SIGNUP: Write heading, subheading, and microcopy for "The Odyssey Dispatch" newsletter signup.

Voice: 35% witty, 30% warm, 20% curious, 15% artfully simple. Never corporate, never hard-sell. Use "Collect" not "Buy," "Village" not "Community," "Traveler" not "User." All philosophical questions, no sales pitches as headers.

GALLERY PAGE CONTENT PROMPT:

Write the content for the Turbomindz Gallery page. This page displays all 888 NFT scenes in a filterable grid. It must be accessible without login.

PAGE HEADER: Write a heading (max 8 words) that frames browsing as philosophical exploration. Write a subheading (max 20 words) mentioning the total of 888 scenes across 39 universes.

FILTER LABELS: Write labels for these filter categories: Universe (39 options), Theme (9 options), Character (4 options), Act (3: Foundations, Transformations, Synthesis), Price Range, Marriage Status (Married/Unmarried/All), Availability (For Sale/All).

EMPTY STATE: Write a message for when filters return no results. Use Luna's voice (quiet, philosophical, encouraging). Max 2 sentences.

NFT CARD HOVER TEXT: Write a short CTA that appears on hover over any NFT card. Max 5 words. Something that invites deeper exploration.

PURCHASE MODAL TEXT: Write the heading and body text for the purchase modal that appears when a user clicks "Collect This Scene." Include text for both paths: "Purchase in App" (explain wallet connection) and "View on OpenSea" (explain redirect). Also write the text for when a user doesn't have a wallet ("New to Web3? We've got you covered.").

Voice: Same Turbomindz voice. Gallery should feel like entering a museum, not a store.

ABOUT PAGE CONTENT PROMPT:

Write the complete About page for Turbomindz.

MISSION SECTION: Write a title and 3 paragraphs explaining what Turbomindz is and why it exists. Focus on the intersection of philosophy, art, community, and fair trade. Mention the 888-scene odyssey, the 4 characters, the 39 universes, and the marriage system. Do NOT mention blockchain or NFTs in the first paragraph. Lead with philosophy.

THE THREE PILLARS: Write a section explaining the three priorities: Philosophy First, Community Second, Marketplace Third. Each pillar: title, icon suggestion, and 2-sentence description.

THE MARRIAGE CONCEPT: Write 2 paragraphs explaining phygital art marriage in accessible, non-technical language. A non-crypto person should understand it. Use the metaphor: "The NFT is the soul. The art is the body."

THE WITNESSED ECONOMY: Write 2 paragraphs explaining why all trades are public and what "witnessed trading" means for trust and fairness.

FAQ SECTION: Write 10 FAQs with answers. Cover: What is Turbomindz?, How do I buy an NFT?, What wallet do I need?, What is Polygon?, How does marriage work?, Can I sell my NFT?, What is the marketplace?, How do I join Discord?, What are easter eggs?, Is this a good investment? (answer this honestly: this is art and philosophy, not financial advice).

Voice: Same Turbomindz voice. The About page should make someone who knows nothing about NFTs feel welcome and curious.

MARRIAGE PAGE CONTENT PROMPT:

Write the complete Marriage page for Turbomindz. This page explains the phygital art marriage system and allows members to submit marriage requests.

HERO: Write a title (max 8 words) using the marriage/union metaphor. Write a subtitle (max 20 words) explaining what marrying a physical artwork to an NFT means.

HOW IT WORKS: Write a detailed 6-step process: (1) Own a Turbomindz NFT, (2) Create or acquire a physical artwork, (3) Photograph the artwork from 6+ angles, (4) Submit a marriage request through the app, (5) Founder verifies the artwork, (6) The marriage is recorded on-chain and the NFT/art become a permanent pair. Each step: title (4 words max) + description (30 words max).

WHY MARRY?: Write 4 benefits of marrying art: (1) Unique value proposition, (2) Access to the marketplace, (3) Permanent provenance, (4) Community recognition. Each benefit: title + 2 sentences.

PHOTO REQUIREMENTS: Write clear instructions for the 6 required photos (Front, Back, Top, Bottom, Left, Right) and 2 optional detail shots. Explain why each angle matters for verification.

MARRIAGE FEE: Write a transparent explanation of the $20 marriage fee. What it covers (verification time, on-chain recording, metadata update). Frame it as a ceremony fee, not a transaction cost.

Voice: Warm, reverent, ceremonial. This page should make marriage feel like an honor, not a transaction.

## 3.3 Image Generation Prompts (Midjourney)

All images maintain the Turbomindz claymation aesthetic: Pixar meets Aardman, warm tones, museum-quality detail.

Homepage Hero Image:

A vast cinematic scene of a small claymation astronaut with orange boots and fishbowl helmet standing at the edge of a golden bridge connecting 39 floating islands, each island a different miniature universe with a unique art tradition, deep teal cosmos background with gold nebula swirls, warm candlelit glow emanating from each island, "Know Thyself" inscribed in light above the bridge entrance, plasticine stop-motion Pixar meets Aardman aesthetic, low angle dramatic composition, volumetric golden light rays, warm rich textures, museum-quality detail --ar 16:9 --v 7 --s 350 --q 2

Membership Explainer (3-Step Process):

Step 1 - Browse: A claymation astronaut character peering curiously through a museum gallery window at rows of glowing philosophical art scenes on display, warm teal and gold lighting, glass reflection effect, contemplative wonder, plasticine style --ar 4:3 --v 7 --s 300 --q 2

Step 2 - Collect: A claymation astronaut character reaching out to touch a glowing golden NFT scene hovering in air, a small MetaMask fox icon visible on a floating screen nearby, Polygon purple accent, warm golden spark effects on contact, plasticine style --ar 4:3 --v 7 --s 300 --q 2

Step 3 - Enter: A claymation astronaut character walking through massive golden doors into a warm bustling village of diverse clay characters, string lights overhead, community gathering visible inside, welcoming warm atmosphere, deep teal and gold palette, plasticine style --ar 4:3 --v 7 --s 300 --q 2

Marriage Concept Image:

A ceremonial claymation scene split in two halves connected by golden threads: left half shows a glowing digital NFT artwork on a floating screen, right half shows a physical oil painting on a wooden easel, golden ribbons weaving between them forming a heart shape, witnesses (Cosmo, Nova, Stella, Luna) standing around in formal poses, warm candlelight, deep teal background with gold accents, ornate golden frame around both pieces, plasticine stop-motion Pixar meets Aardman style --ar 16:9 --v 7 --s 350 --q 2

Card Flip Concept Image:

A 3D illustration showing two states of a card: left card shows a colorful claymation NFT artwork as the front face, right card shows the same card flipped revealing photos of a physical painting from multiple angles arranged in a grid, a curved arrow between the two cards indicating the flip motion, deep teal background, gold border on both cards, clean infographic style, museum presentation quality --ar 16:9 --v 7 --s 250 --q 2

Community/Discord Preview:

A claymation scene of a vibrant digital village square with clay characters chatting in groups, speech bubbles containing philosophical symbols and art references floating above them, a large bulletin board with pinned discussion threads, some characters at market stalls displaying married art pieces, Discord logo subtly integrated into a building sign, warm golden hour lighting, deep teal and gold palette, bustling but organized atmosphere, Pixar meets Aardman plasticine style --ar 16:9 --v 7 --s 350 --q 2

About Page - Three Pillars:

Pillar 1 - Philosophy: A claymation owl wearing small gold spectacles perched on a stack of ancient philosophical texts, a thought bubble containing a glowing question mark, deep blue and gold palette, warm library candlelight, contemplative atmosphere --ar 1:1 --v 7 --s 300 --q 2

Pillar 2 - Community: A circle of diverse claymation characters sitting together on cushions in a warm room, sharing art and conversations, gold string lights above, warm teal walls, a "Welcome" sign in gold script, inclusive and cozy atmosphere --ar 1:1 --v 7 --s 300 --q 2

Pillar 3 - Marketplace: A claymation market stall with a friendly clay vendor displaying flippable cards (NFT on one side, physical art on the other), a balanced golden scale nearby symbolizing fair trade, warm golden lighting --ar 1:1 --v 7 --s 300 --q 2

Newsletter Signup Background:

A warm claymation scene of Cosmo the astronaut sitting at a small wooden desk writing in a leather journal by candlelight, a quill pen in hand, an envelope sealed with golden wax nearby labeled "The Odyssey Dispatch", cozy study room with deep teal walls and bookshelves, intimate warm lighting, plasticine Pixar meets Aardman style --ar 3:1 --v 7 --s 300 --q 2

## 3.4 SEO & Conversion Strategy

Primary Keywords (Target on Homepage + Gallery):

- philosophical art NFT

- phygital art marketplace

- NFT married to physical art

- Polygon NFT art collection

- philosophical NFT community

- claymation NFT art

Meta Tags for Each Page:

Homepage title: "Turbomindz | 888 Philosophical Art Scenes | NFT Collection on Polygon"

Homepage description: "Explore 888 philosophical art scenes across 39 universes. Collect NFTs, marry them to physical artworks, and join a community of philosophical art lovers on Polygon."

Gallery title: "Browse 888 Philosophical NFT Scenes | Turbomindz Gallery"

About title: "About Turbomindz | Where Philosophy Meets Art Meets Community"

Marriage title: "Phygital Art Marriage | Permanently Link Your NFT to Physical Art"

Conversion Funnels:

Funnel 1 (NFT Purchase): Homepage Hero > Gallery > NFT Detail > Purchase Modal > OpenSea or In-App. Funnel 2 (Community Join): Social Media Post > Homepage > Gallery > Purchase > Discord/Forum Access. Funnel 3 (Content/SEO): Blog/Medium Article > Homepage > Gallery > Purchase. Funnel 4 (Fan Support): Social Media > Patreon/Ko-fi > NFT Purchase > Discord. Every page should have at least one CTA that moves the visitor closer to an NFT purchase, which is the gateway to everything else.

# PART 4: CLARIFYING QUESTIONS FOR HUGO

The following questions will further refine the plan. Answers are not required to proceed with implementation but will improve precision.

Q: Smart Contract for Marriage Registry

Do you want the marriage to be recorded on-chain via a custom smart contract (permanent, trustless, but requires contract deployment), or is a Supabase database record + IPFS metadata update sufficient for v1? The on-chain option is more aligned with Web3 principles but adds development time.

Q: NFT Transfer on Married Sale

When a married NFT is sold in the marketplace, the NFT transfers on-chain automatically. But the physical artwork requires shipping. Do you want the app to include a built-in shipping workflow (tracking, confirmation, escrow), or handle shipping off-platform (Discord DMs, email)?

Q: Membership Revocation Timing

If a member sells all their Turbomindz NFTs, how quickly should their membership be revoked? Options: (A) Immediately on next app visit (strict), (B) After a 7-day grace period (gives them time to acquire another), (C) Never (once a member, always a member). Option A is the purest implementation of your 'purchase = membership' model.

Q: Marriage Exclusivity

Can a single physical artwork be married to only ONE NFT (1:1 permanent bond), or could one physical piece theoretically be married to multiple NFTs (1:many)? The 1:1 model is simpler and more philosophically consistent with the 'soul and body' metaphor.

Q: Pre-App Landing Page

For the pre-app launch phase, do you want: (A) A simple Carrd.co page ($9/year) that links to OpenSea, Discord, and Patreon, or (B) A custom-built landing page using the Next.js project (takes dev time but becomes the actual website)? Option A is faster. Option B is more polished.

Q: Discord Bot Complexity

For the bidirectional Discord sync, what level of fidelity do you need in v1? (A) Basic: New messages sync both ways, edits and deletes do not. (B) Full: Messages, edits, deletes, and reactions all sync. (C) Read-only: App shows Discord messages but users can only post from Discord. Option A is recommended for v1.

Q: Marketplace Commission Recipient

The 2.5% marketplace commission on married NFT sales: does this go to the Turbomindz project wallet, or is it split (e.g., 1.5% to project + 1% to the original artist who created the physical piece)?

Q: Multi-Language Support

Is English the only language for v1, or do you want Spanish/other language support from the start? This affects content production volume significantly.

# APPENDIX: External Service Comparison Matrix

Detailed comparison of all evaluated external services for each integration point, showing why the recommended tool was selected.

Wallet Connection Solutions:

| Tool | Wallets Supported | Cost | Email Wallets | Verdict |
| --- | --- | --- | --- | --- |
| thirdweb Connect v5 | 500+ | Free (< 1K users/mo) | Yes | RECOMMENDED |
| RainbowKit | 300+ | Free (open source) | No | Good alternative |
| Web3Modal (WalletConnect) | 300+ | Free (open source) | No | Good alternative |
| ConnectKit (Family) | 200+ | Free (open source) | No | Simpler, fewer wallets |
| Dynamic.xyz | 350+ | $0-250/mo | Yes | Too expensive for startup |

thirdweb Connect v5 wins because it supports embedded email wallets (critical for Web2 users who do not have MetaMask), has a generous free tier, includes Polygon support out of the box, and is already in the Turbomindz tech stack.

NFT Purchase Integration:

| Approach | Complexity | UX Quality | Cost | Verdict |
| --- | --- | --- | --- | --- |
| opensea-js + Seaport | Medium | Excellent (in-app) | Free | RECOMMENDED (Path A) |
| OpenSea deep link (redirect) | Low | Good (leaves app) | Free | RECOMMENDED (Path B) |
| Custom smart contract marketplace | Very High | Excellent | Gas + dev time | Overkill for v1 |
| Reservoir Protocol | Medium-High | Excellent | Free | Good but less documented |

Discord Token Gating:

| Tool | NFT Support | Cost | Setup Time | Verdict |
| --- | --- | --- | --- | --- |
| Guild.xyz | Full ERC-721/1155 | Free | 15 minutes | RECOMMENDED |
| Collab.Land | Full ERC-721/1155 | Free (basic) | 30 minutes | Good alternative |
| Vulcan | Limited | $29/mo | 1 hour | Too expensive |
| Custom bot | Full | Free (dev time) | 1-2 weeks | Unnecessary when Guild exists |

Forum Sync Solutions:

| Approach | Complexity | Real-time | Cost | Verdict |
| --- | --- | --- | --- | --- |
| Custom discord.js bot + Supabase | Medium | Yes | Free | RECOMMENDED |
| Discourse + Discord Sync plugin | Medium | Near real-time | Free (self-hosted) | Requires separate Discourse server |
| Combot / Everysync | Low | Yes | Free-$10/mo | Limited customization |
| n8n webhook workflow | Low-Medium | Near real-time | Free (5 workflows) | Good for v1 prototype |

TURBOMINDZ Strategic Revision & Launch Plan v2.0

"The NFT is the soul. The art is the body. The community is the village.
The story is the mirror. The notebook was always open."

Create. Connect. Trade Fair.