TURBOMINDZ

Master Strategic Operations Plan v1.0

Philosophical Art NFT Platform on Polygon
Revenue-First Strategy
90-Day Roadmap to First $100-500/Month

Created: March 17, 2026

# SECTION 1: EXECUTIVE SUMMARY

Project Overview

Turbomindz is a philosophical art NFT collection featuring 888 scenes on the Polygon blockchain. The project represents a unique intersection of visual artistry, philosophical inquiry, and blockchain-based community building.

Available Resources

Time: 1-2 hours/day
Budget: $31-41/month
Assets: 150 NFT images ready for listing
Tools: OpenSea, Ko-fi, Gumroad, Patreon, Etsy, and 15+ additional platforms

Strategic Approach: Revenue-First

This plan prioritizes immediate revenue generation across 20 diversified streams while building the core Next.js app and website in parallel. Rather than waiting for perfect tech, we launch today on existing platforms and earn while we build.

Revenue Targets

Month 1 (Conservative): $50-150/month

Month 3 (Target): $200-500/month

Month 6 (Aggressive): $500-1,500/month

Year 1 Projection: $4,000-12,000

# SECTION 2: REVENUE-FIRST 90-DAY ROADMAP

### PHASE 1: QUICK WINS (Days 1-14) — "Get Money Flowing"

This two-week sprint focuses on immediate revenue generation. The goal: list 150 NFTs, launch 5 revenue streams, and build community foundations.

Day 1: OpenSea Account Setup + First 10 NFT Listings

Create OpenSea account, connect MetaMask wallet

Set up 'Turbomindz Odyssey' collection on Polygon

Configure 5% creator earnings

Upload and list first 10 Genesis NFTs (TM-001 to TM-010) at 26 MATIC each

Write compelling collection description using brand voice

Day 2: Ko-fi Setup + First Free Lead Magnet

Create Ko-fi page (turbomindz on Ko-fi)

Set up donation tiers ($3, $5, $10)

Create 'Phygital Art 101' free PDF lead magnet (use Claude to write, Canva to design)

Link Ko-fi to Discord and social media

Day 3: List 10 More NFTs + Gumroad Setup

Upload TM-011 to TM-020 on OpenSea (40 MATIC standard)

Create Gumroad account

Upload 'Phygital Art 101' as free download on Gumroad

Create '9 Philosophical Questions' PDF (free lead magnet #2)

Day 4: Patreon Launch (5 Tiers)

Curious Traveler ($3/mo) — Weekly dispatch, Discord role

Pattern Seeker ($7/mo) — Early scene previews, monthly PDF

Community Weaver ($15/mo) — Monthly wallpaper, Q&A access

Silent Observer ($30/mo) — Easter egg naming rights, exclusive content

Elder Council ($50/mo) — Annual custom commission, governance input

Day 5: List 10 More NFTs + First Paid Product

Upload TM-021 to TM-030 on OpenSea

Create 'Cosmos Daily Wisdom Journal' ($5) on Gumroad

Create 3 phone wallpaper packs ($2 each) on Gumroad

Day 6: Social Media Foundation

Create Instagram business account (@turbomindz)

Create Twitter/X account (@turbomindz)

Post first 5 NFT reveals on both platforms

Create Linktree with all platform links

Day 7: Discord Server + Buttondown Newsletter

Set up Discord server (Phase 1 minimal: Welcome, Rules, General Chat, Art Discussion, Philosophy Corner, Help)

Set up Buttondown newsletter

Create welcome email sequence (3 emails)

First newsletter 'The Odyssey Begins'

Days 8-14: Batch Upload Remaining NFTs + Content Rhythm

Upload 15-20 NFTs per day to reach ~150 listed

Post 2 content pieces per day (1 NFT reveal + 1 educational)

Write first Medium article

Create Pinterest business account + first 20 pins

Launch first Philosophy Challenge on Discord

### PHASE 2: PRODUCT ENGINE (Days 15-45) — "Build the Product Catalog"

This four-week phase focuses on expanding digital products, growing community, and establishing consistent content rhythm.

Week 3 (Days 15-21): Digital Product Sprint

Create 5 paid Gumroad products ($2-$15 range)

Launch Etsy store with 5 digital downloads

Write 2 Medium articles (Partner Program)

Set up Printful account + first 5 print-on-demand products

Daily social media posting rhythm established

Week 4 (Days 22-28): Content & Community Growth

Amazon KDP: Publish first book 'The Odyssey Companion' ($14.99)

Create YouTube channel + first video

Grow Discord to 50+ members

Newsletter reaches 100 subscribers

10+ Gumroad products live

Weeks 5-6 (Days 29-45): Automation & Scaling

Set up n8n Cloud (5 free workflows)

Manual workflow for 4 weeks documented

Pinterest optimization (30+ pins/week)

Revenue target check: $50-100/month

### PHASE 3: APP DEVELOPMENT + SCALE (Days 46-90) — "Build While Earning"

The final 6 weeks balance continued revenue growth with core app development, positioning for long-term scale.

Weeks 7-8: Begin Next.js App Development (Mega-Prompt 1)

Set up development environment (VS Code + Claude Code)

Initialize Next.js 14 project with TypeScript

Build UI with mock data first

Landing page, collection gallery, about page

Weeks 9-10: Core App Features (Mega-Prompt 2-3)

Wallet connection (thirdweb)

NFT gallery with OpenSea integration

Marriage system UI

Supabase database setup

Weeks 11-12: Community Features + Launch Prep (Mega-Prompt 4-5)

Governance/voting UI

Philosophy forums

PWA configuration

Deploy to Vercel

Revenue target: $200-500/month

# SECTION 3: REVENUE STREAM MATRIX

All 20 revenue streams at a glance. Monthly targets represent conservative estimates for Month 1, Month 3, and Month 6.

(Continues with 15 additional revenue streams)

6. Gumroad Products — $20-100/mo → $300-1K/mo

7. Etsy Downloads — $10-60/mo → $100-500/mo

8. Amazon KDP Books — $10-100/mo → $200-800/mo

9. Printful Merch — $10-80/mo → $200-500/mo

10. Medium Articles — $5-50/mo → $100-500/mo

11. YouTube Revenue — $0-30/mo → $100-500/mo

12. Marriage Fees ($20/each) — $0-100/mo → $200-500/mo

13. Marketplace Commission (2.5%) — $0-50/mo → $100-500/mo

14. Philosophy Challenge Entry — $0-50/mo → $50-200/mo

15. Newsletter Sponsorships — $0-50/mo → $200-500/mo

16. Art Licensing — $0 → $200-2K/mo (Year 2)

17. Brand Partnerships — $0 → $500-5K/mo (Year 2)

18. Online Courses — $0 → $200-1K/mo (Month 6+)

19. Commission Marketplace (10% referral) — $0-30/mo → $100-500/mo

20. Franchise Licensing — $0 → $500+/mo (Year 2+)

Financial Projections

Conservative Month 3: $200-500

Aggressive Month 6: $500-1,500

Year 1 Projection: $4,000-12,000

# SECTION 4: DAILY OPERATIONS PLAYBOOK

A sustainable 1-2 hour daily routine that maintains momentum without burnout.

Morning Routine (45 minutes)

15 min: Check OpenSea sales/offers, respond to Discord messages

15 min: Post 1 NFT reveal on Instagram + Twitter

15 min: Post 1 educational content piece

Evening Routine (45 minutes)

15 min: Engage with community (Discord, comments, DMs)

15 min: Create tomorrow's content (write caption, prepare image)

15 min: Product/admin work (upload products, respond to orders, update spreadsheet)

Weekend Power Session (2-3 hours)

Batch create 5 content pieces for the week

Write/edit 1 Medium article

Update Gumroad/Etsy product catalog

Newsletter compilation

Weekly KPI check

# SECTION 4.5: DAILY CONTENT PRODUCTION SYSTEM

Starting Day 7, a systematic daily production workflow generates 79 content pieces per week, scaled through the /week command.

### Daily Output Targets (starting Day 7):

| Content Type | Per Day | Per Week |
| --- | --- | --- |
| NFT Packages (MJ prompt + metadata + listing) | 3 | 21 |
| Instagram Posts (reveal + educational promo) | 2 | 14 |
| Twitter Posts | 2 | 14 |
| Discord Announcements | 1 | 7 |
| Pinterest Pins | 3 | 21 |
| Medium Article | — | 1 |
| YouTube Script | — | 1 |
| Newsletter Draft | — | 1 |
| TOTAL | 11 | 79 |

### The /week Command

Run once per Sunday during a 2-3 hour power session. Generates all 79 content pieces for the coming week using parallel sub-agents. Content is then scheduled and posted throughout the week in 15-45 min daily sessions.

### Production Timeline

At 3 NFTs/day (21/week), all 888 scenes will be complete in ~42 weeks (~10 months).

### Updated Daily Routine

Sunday: 2-3 hours — Run /week command, generate MJ images (~57 per week), schedule all social media

Monday-Saturday: 15-45 min — Post pre-made content, list 3 NFTs on OpenSea, engage community

# SECTION 4.6: APP DEVELOPMENT TIMELINE

Parallel to daily revenue operations, build the core app with strategic Mega-Prompts.

Phase 1 (Days 1-45): Revenue only, no code

Phase 2 (Days 46-85): Build app with 5 Mega-Prompts while maintaining operations

Phase 3 (Days 86-90+): Deploy to Vercel, connect domain, go live

Key milestone: turbomindz.com live by Day 85

# SECTION 5: MARKETING STRATEGY (15 Channels)

Prioritized by impact vs. time investment for a solo founder with 1-2 hours/day.

Medium | 2x/month | Long-form philosophy essays | Secondary

YouTube | Weekly | Video essays, collection tours | Secondary

TikTok | 2x/week | Short clips, philosophy snippets | Growth

Reddit | Weekly | r/NFT, r/Polygon, r/philosophy | Growth

Etsy | On listing | Digital product pages | Growth

Gumroad | On launch | Product announcements | Growth

Amazon KDP | Monthly | Book release announcements | Passive

Printful | On launch | Product reveals | Passive

LinkedIn | Weekly | Founder updates, philosophy | Growth

Substack | Weekly | Long-form community newsletter | Passive

# SECTION 6: OPENSEA NFT LISTING FRAMEWORK

Standardized framework for listing all 150 NFTs efficiently.

Pricing Tiers

Metadata Template (JSON Format)

{
  "name": "Turbomindz #001 - The Genesis",
  "description": "Scene #1 from the 888-scene philosophical odyssey...",
  "image": "ipfs://[HASH]",
  "external_url": "https://turbomindz.app/scene/001",
  "attributes": [
    {"trait_type": "Theme", "value": "Creation"},
    {"trait_type": "Universe", "value": "Primordial"},
    {"trait_type": "Act", "value": "The Genesis"},
    {"trait_type": "Characters", "value": "The Weaver"},
    {"trait_type": "Art Style", "value": "Digital Surrealism"},
    {"trait_type": "Marriage Status", "value": "Single"}
  ]
}

Listing Description Template

Welcome to the 888-scene odyssey. Each Turbomindz NFT is a philosophical artifact—a moment of beauty, inquiry, and connection. This scene captures [specific theme]. [1-2 philosophical questions]. Own your piece of this ongoing journey on Polygon.

Creator earnings: 5%

Required Traits/Properties

Theme (Creation, Connection, Dissolution, Transformation, etc.)

Universe (Primordial, Celestial, Terrestrial, Ethereal, etc.)

Act (The Genesis, The Meeting, The Spiral, etc.)

Characters (Named characters or archetypes)

Art Style (Digital Surrealism, Abstract, Realism, Minimalism, etc.)

Marriage Status (Single, Married, [Partner name], Available for Marriage)

# SECTION 7: TECHNICAL ARCHITECTURE

The tech stack and phased development approach.

Technology Stack

Frontend: Next.js 14, TypeScript, Tailwind CSS, React

Blockchain: Polygon, thirdweb SDK, ethers.js

Backend: Supabase (PostgreSQL, Auth, Realtime)

NFT Integration: OpenSea API, IPFS for metadata

Automation: n8n Cloud, Scheduled Tasks

Hosting: Vercel (frontend), Supabase Cloud (backend)

Content Management: Markdown-based CMS via GitHub

Supabase Database Schema

profiles: user_id, username, bio, avatar, discord_id, verified

marriage_requests: id, requester_id, target_nft_id, status, message

verified_marriages: nft_id_1, nft_id_2, timestamp, block_hash

stats: user_id, nfts_owned, marriages, philosophy_posts

content: id, author_id, title, body, published_at

trade_threads: id, nft_id, thread_messages (JSONB)

# SECTION 8: CLAUDE COWORK WORKFLOWS & AGENTS

8 custom skills and 5 automated workflows to scale operations without proportional time increase.

8 Custom Skills for Claude Cowork

1. nft-producer

Generates complete NFT production packages (metadata, description, MJ prompt, traits JSON, easter eggs)

2. content-writer

Writes in Turbomindz voice (35% witty, 30% warm, 20% curious, 15% artfully simple) with character voices

3. social-poster

Generates platform-specific posts (Instagram captions, Twitter threads, Discord announcements)

4. product-creator

Creates digital product content (PDFs, journals, planners, courses) with cover descriptions

5. newsletter-composer

Writes 'The Odyssey Dispatch' weekly newsletter with community updates and philosophical content

6. revenue-tracker

Tracks income across all 20 streams, generates reports, forecasts

7. opensea-lister

Generates OpenSea listing data (title, description, traits, price) in batch

8. qa-verifier

Checks PD status of quotes, character thresholds, brand voice, easter egg count

5 Automated Workflows (Scheduled Tasks)

1. daily-content-pipeline

Every morning: generate 2 social media posts + 1 newsletter snippet

2. weekly-newsletter-draft

Every Sunday: compile week's content into newsletter draft

3. monthly-revenue-report

1st of month: aggregate revenue data, generate transparency report

4. nft-batch-processor

On demand: generate metadata + listings for batches of NFTs

5. product-launch-sequence

On demand: create product copy, social announcements, email for new product launches

Agent Orchestration Architecture

Main orchestrator (COSMO) coordinates all sub-agents. Sub-agents run in parallel batches when possible (e.g., generate social posts for 3 platforms simultaneously). Each skill uses parallel sub-agents internally for multi-step tasks. This approach scales output without increasing daily time investment.

# SECTION 9: KEY METRICS & KPI DASHBOARD

Weekly tracking metrics to monitor progress against the 90-day revenue target.

# SECTION 10: RISK MATRIX

Top 10 risks with mitigation strategies.

1. No sales for weeks

Mitigation: Free content + community building creates demand, social proof compounds

2. OpenSea listing issues

Mitigation: Test with 1 NFT first, document process, reach out to support

3. Overwhelm / burnout

Mitigation: 1-2 hour daily limit strictly enforced, batch work on weekends

4. Quote PD violations

Mitigation: Always verify sources, flag uncertain quotes, use Turbomindz original voice

5. Polygon gas spikes

Mitigation: Monitor gas prices, batch listings during low-gas periods (early morning)

6. Community toxicity

Mitigation: Server charter + moderation guidelines + tribunal system for disputes

7. Platform changes

Mitigation: Diversified across 20 streams, no single platform dependency

8. IP theft / copying

Mitigation: Copyright registration, watermarks, blockchain provenance

9. Technical failures

Mitigation: Mock data-first development, incremental integration, regular backups

10. Market downturn (crypto)

Mitigation: Education-first approach, non-NFT revenue streams heavily diversified

# SECTION 11: CONTINUITY PROTOCOL

How to resume work each day and maintain momentum.

Open this Master Plan document → check current phase/day

Open the KPI tracker spreadsheet → log yesterday's metrics

Read today's phase checklist from Section 2

Execute today's tasks in priority order (usually listed by day)

Track time: aim for 1-2 hours total

Document completion: update KPI tracker with metrics

Optional: Report completion to Claude → get next day's micro-instructions

Save this document and all progress files

Spreadsheet Tracker to Maintain

Create a simple Google Sheet or Excel file with columns: Date | Phase | Day | Task | Hours Spent | NFTs Listed | Sales (MATIC) | Revenue Streams Activated | Notes. Update weekly and review progress against the 90-day roadmap.

# IMPLEMENTATION NOTES

This plan is intentionally aggressive but realistic for 1-2 hours/day with tight focus and leverage of automation.

Revenue streams are diversified on purpose — crypto markets are volatile, so non-NFT revenue (digital products, education, merch) provides stability.

The 90-day target of $200-500/month is conservative; with strong execution, $500-1500/month is achievable by Month 6.

All platforms used are free or low-cost, keeping the $31-41/month budget realistic.

Community is the moat — focus on building genuine connection and philosophy-first positioning vs. pure speculation.

Quality over quantity: 150 well-loved NFTs beats 1000 unlisted images.

Update this document monthly to reflect actual progress, learnings, and course corrections.

| Metric | Week 1 | Week 4 | Week 8 | Week 12 |
| --- | --- | --- | --- | --- |
| Scenes Listed / 888 | 10 | 50 | 120 | 150+ |
| NFTs Sold (count) | 0 | 3-5 | 10-15 | 20+ |
| Revenue MATIC | 0 | 100-150 | 200-500 | 500-1500 |
| Discord Members | 10 | 30 | 100 | 200+ |
| Newsletter Subscribers | 25 | 75 | 300 | 500+ |
| Patreon Patrons | 2-3 | 5-10 | 20-30 | 50+ |
| Instagram Followers | 50 | 200 | 800 | 1500+ |
| Twitter Followers | 30 | 150 | 600 | 1200+ |
| Products Launched | 3 | 8 | 15 | 20+ |
| Engagement Rate | 3-5% | 4-6% | 5-8% | 6-10% |